# PMI-PLAN-001 - Engineering Execution Plan v1.0

Execution plan for building PMI Studio using Spec Kit.

## Execution Principles

Specification First, AI Second

Parallel execution where dependencies allow

Traceability for every artifact

Business-dependent work waits for approved BRS

## Execution Lanes

Foundation - Proceed

Business - Blocked until PMI-DOC-004

Product Surface - Blocked until BRS

AI Platform - Proceed

Infrastructure - Proceed

## Feature F-00.1 - Project Bootstrap & Repository Initialization

## Deliverables

Monorepo

Documentation repository

Spec repository

ADR repository

Templates

Configuration

Build scripts

Development container

Git hooks

CI bootstrap

README

## Acceptance Criteria

Repository builds successfully

CI passes

Spec Kit initialized

Documentation follows PMI-DOC-000

Versioning configured

## Dependencies

PMI-DOC-000

PMI-DOC-001

PMI-DOC-002

PMI-DOC-003

## Next Work

F-00.2 Repository Standards

F-00.3 Specification Engine Interface

F-00.4 Spec Kit Adapter

F-00.5 Workflow Engine

Develop PMI-DOC-004 BRS in parallel