PMI Studio — Native Spec-Kit Execution Environment & AI Agent Integration Architecture

Planning Objective

Extend the existing PMI Studio architecture so that Spec-Kit becomes a native, embedded specification and engineering capability of PMI Studio and AI engineering agents such as Claude Code, Cursor, Codex, and future agents can execute governed work remotely without requiring Claude Desktop or another local desktop application.

This is an architectural evolution of the existing EPIC-001 design. Do NOT replace or weaken the existing engine-contract, adapter isolation, worker boundary, asynchronous job architecture, sandbox security model, traceability model, or application/service boundaries.

The existing architecture remains authoritative unless this plan explicitly identifies a required extension.

1. Architectural Goal

Design PMI Studio around the following separation:

- PMI Studio Control Plane

- Governance & Decision Layer

- Workflow Orchestrator

- AI Agent Gateway

- Specification Engine Interface

- Spec-Kit Native Engine

- Project Execution Environment

- Ephemeral Agent Sandboxes

- MCP Integration Layer

- Repository / CI/CD Integration

PMI Studio must own governance and lifecycle state.

Spec-Kit must provide specification-driven engineering mechanics.

AI agents must provide reasoning and authorized execution.

Execution environments must provide isolated repository/runtime/tool access.

No individual AI provider, coding agent, IDE, or Spec-Kit implementation may become inseparable from the PMI Studio application layer.

Clarification - 2026-08-25 (Constitution XII, PMI-DOC-004 v2.0 section 6.22). Separability is a requirement on ADAPTERS, not a licence for untracked execution. The registration contract itself is not optional: an adapter that cannot register a governed execution is not an approved integration, and no execution surface is privileged over another. Neutrality about WHERE a command runs is absolute; so is the requirement THAT it is recorded. See BR-0196 and BR-0133.

2. Preserve Existing Engine Independence

The existing dependency rule remains mandatory:

Application → engine-contract: PERMITTED

Application → concrete engine adapter: FORBIDDEN

Worker → engine-contract: PERMITTED

Worker composition root → engine adapters: PERMITTED

Adapter → application/backend: FORBIDDEN

Extend this principle to AI agents.

Introduce an AI Agent Contract / Agent Gateway.

PMI Studio workflows MUST NOT contain provider-specific implementation logic such as:

"invoke Claude"
"run Cursor"
"execute Codex"

They must request capabilities through an agent abstraction.

Conceptual model:

AI Agent Gateway

→ Claude Adapter
→ Cursor Adapter
→ Codex Adapter
→ Fixture/Test Adapter
→ Future Agent Adapter

Example conceptual request:

AgentExecutionRequest

- project_id

- workspace_id

- epic_id

- task_id

- role

- requested_capabilities

- context_scope

- permissions

- execution_policy

- timeout

- resource_limits

- model/provider preference

The orchestrator selects an appropriate registered agent.

3. Separate Specification Engine from AI Agent

Do NOT merge SpecificationEngine and AgentExecutor.

They represent different abstractions.

SpecificationEngine answers:

"How does PMI Studio perform specification-driven engineering?"

AgentExecutor answers:

"Which AI execution capability performs the reasoning/work?"

For example:

PMI Studio
→ SpecificationEngine
→ SpecKitEngine
→ AgentGateway
→ ClaudeAgent

This must allow future configurations such as:

NativePMIEngine → Claude

SpecKitEngine → Cursor

SpecKitEngine → Codex

NativePMIEngine → Enterprise internal agent

without redesigning application services.

4. Make Spec-Kit Native to PMI Studio

Currently Spec-Kit is initialized inside a disposable generation sandbox for each generation operation.

Plan an evolution where PMI Studio maintains a logical Project Execution Environment containing the project's engineering state.

Conceptual structure:

/workspace/project/

.git/

.specify/

specs/

docs/

src/

tests/

agent configuration

project configuration

runtime/toolchain configuration

The exact physical implementation may use persistent storage plus ephemeral compute.

Do NOT assume that every project requires one permanently running VM.

Define a ProjectExecutionEnvironment abstraction capable of supporting:

- persistent VM

- persistent development container

- ephemeral container

- Kubernetes workload

- cloud development environment

- future execution providers

PMI Studio business logic must not depend directly on Docker.

Docker remains the Phase 1 execution provider unless another existing decision explicitly changes it.

5. Persistent Project State vs Ephemeral Agent Execution

Explicitly separate:

Persistent Project State

Contains durable engineering state:

- Git repository

- approved specifications

- plans

- tasks

- project configuration

- Spec-Kit configuration

- agent instructions

- test configuration

- build configuration

- required development artifacts

from:

Ephemeral Agent Sandbox

Created for an authorized execution job.

Typical lifecycle:

Task authorized
→ create isolated sandbox
→ checkout authorized repository/branch
→ mount/copy authorized project context
→ initialize required Spec-Kit/agent environment
→ execute agent
→ run tests/build/validation
→ capture structured result
→ commit/push/create PR when policy permits
→ collect evidence
→ destroy sandbox

No sandbox state may implicitly become authoritative project state.

All authoritative changes must pass through governed persistence and repository mechanisms.

6. Native Spec-Kit Lifecycle

Plan how existing Spec-Kit operations become PMI Studio services/workflows rather than user-entered slash commands.

Conceptually map:

speckit.constitution
→ PMI governance / project constitution

speckit.specify
→ Specification workflow

speckit.clarify
→ Requirement/Specification clarification workflow

speckit.plan
→ Architecture and planning workflow

speckit.tasks
→ Task generation workflow

speckit.implement
→ Governed implementation workflow

Users must not be required to know Spec-Kit commands.

PMI Studio orchestrates them through services and engine adapters.

Preserve generated artifacts where required for Spec-Kit compatibility, but PMI Studio database entities remain the governance and traceability authority.

Define clearly which source is authoritative for:

- Requirement

- Requirement baseline

- Specification

- Specification version

- Plan

- Task

- Decision

- Change Request

- Defect

- Test evidence

- Implementation evidence

Avoid two uncontrolled sources of truth between PostgreSQL and repository Markdown.

7. AI Agent Gateway

Design an Agent Gateway supporting multiple AI execution providers.

Minimum conceptual interface should consider operations such as:

executeTask()

analyze()

generate()

review()

test()

cancel()

getCapabilities()

healthCheck()

Do not prematurely finalize method names if research indicates a better contract.

Agent descriptors should identify:

- provider

- model

- execution type

- supported capabilities

- context limits

- tool capabilities

- MCP support

- repository capabilities

- cost metadata

- security classification

- interactive/unattended support

Every AI execution must record:

- provider

- model

- agent version where available

- execution ID

- project

- triggering artifact

- correlation ID

- start/end timestamps

- status

- token/cost metadata when available

- evidence

- resulting artifacts

- policy decisions

Never log prompts/output containing sensitive project information through unrestricted operational logs.

Follow existing PC-3 telemetry constraints.

8. Claude Integration

Research and plan Claude as the initial reference AI Agent Adapter.

Do NOT automate Claude Desktop UI.

Evaluate supported server-side mechanisms such as:

- Claude Code headless/non-interactive execution

- Claude Agent SDK

- CLI execution inside isolated environments

- MCP

- hooks

- subagents

Claude Desktop may remain an optional developer interface but must not be required for PMI Studio operation.

Provider authentication must be abstracted.

Do not architect the SaaS backend around a developer's personal desktop login/session.

Support future:

- organization-managed credentials

- BYOK

- provider API credentials

- cloud-provider-hosted models

- enterprise AI gateways

Credentials must remain outside application-visible project content.

9. Cursor and Other Agent Integration

Research Cursor's supported remote/cloud/CLI/agent integration mechanisms and define how a Cursor adapter could implement the same Agent Contract.

Cursor Desktop must not become required infrastructure.

The architecture must support developers optionally using their preferred IDE while PMI Studio retains server-side governance.

Clarification - 2026-08-25. This prose is now a testable requirement: BR-0132 (PMI-DOC-004 v2.0), raised from MAY to SHALL and owned by EPIC-037. The controlled local connector SHALL register every governed execution through the universal execution contract, and SHALL NOT permit a governed command to complete unregistered except under the provisional-offline provisions.

Human developer tooling may include:

Cursor
Claude Code
VS Code
JetBrains
terminal
future tools

but repository policies, CI/CD gates, PMI Studio governance, and traceability remain authoritative regardless of IDE.

10. PMI Studio MCP Server

Plan a future-compatible PMI Studio MCP surface.

This must respect existing PC-1:

Transport → Service: PERMITTED

Service → Transport: FORBIDDEN

MCP is another transport over existing application capabilities, not another implementation of business logic.

Candidate MCP capabilities include:

getProject

getEpic

getRequirement

getRequirementBaseline

getSpecification

getArchitecture

getPlan

getTask

getDecision

getChangeRequest

getDefect

getTraceability

getAllowedContext

submitImplementationResult

submitTestEvidence

reportDefect

proposeChangeRequest

requestDecision

updateAuthorizedTaskState

Exact tools/resources must be specified during design.

Apply least privilege.

An implementation agent working TASK-123 must not automatically receive unrestricted access to the entire organization/project.

11. Context Authorization

Introduce explicit Context Scope.

Every agent run must receive only the context required for its assigned work.

Example:

TASK-589

Agent may receive:

- task

- parent feature

- parent Epic

- applicable requirements

- acceptance criteria

- applicable specification sections

- applicable architecture decisions

- coding standards

- relevant source files

- relevant tests

- Definition of Done

It should NOT automatically receive:

- unrelated requirements

- unrelated projects

- organization secrets

- production credentials

- unrestricted database access

- unrelated source modules

Plan ContextScope and AccessSnapshot models compatible with the existing generation_jobs access_snapshot concept.

12. Governance Authority

AI agents MUST NOT autonomously change authoritative business intent.

Prohibit direct AI authorization of:

- Requirement approval

- Requirement baseline changes

- material Specification baseline changes

- Change Request approval

- high-impact architecture decisions

- production deployment when human approval is required

- security policy modification

- bypassing required tests/reviews

Agents may:

- analyze

- propose

- generate options

- identify risks

- provide reasoning

- implement authorized work

- generate tests

- run tests

- report defects

- propose change requests

- submit evidence

PMI Studio controls state transitions.

13. Integrate Requirement Room

Before specification:

Requirement Capture
→ AI Analysis
→ Clarification Questions
→ Options
→ Risks
→ Trade-off Analysis
→ Stakeholder Decision
→ Approval
→ Requirement Baseline
→ Specification Engine

Spec-Kit specification generation must consume approved/baselined requirements rather than uncontrolled stakeholder text where governance requires approval.

14. Integrate Change Request Room

After baseline, material changes to approved behavior must enter the Change Request workflow.

Change Request
→ AI Impact Analysis
→ affected Requirements
→ affected Specifications
→ affected Architecture
→ affected Tasks
→ affected Code
→ affected Tests
→ cost/schedule/security/risk analysis
→ options
→ trade-offs
→ recommendation
→ authorized decision
→ re-baseline
→ implementation

AI coding agents must not silently reinterpret requirements during implementation.

When an implementation requires behavior inconsistent with the approved baseline, execution should stop or raise a governed change proposal according to policy.

15. Integrate Defect Room and TDD Workflow

Every Epic must support a Defect Room.

Defects may originate from:

- automated tests

- CI/CD

- unit tests

- integration tests

- E2E/Playwright

- smoke tests

- security tests

- monitoring

- AI agents

- QA

- developers

- stakeholders

- UAT/manual testing

Each defect must be linked to its Epic and, when determinable:

Requirement
→ Acceptance Criteria
→ Specification
→ Task
→ Code
→ Test
→ Build
→ Deployment

AI triage must determine whether the report represents:

- Confirmed Defect

- Change Request

- Requirement Gap

- Duplicate

- Cannot Reproduce

- Environmental/Configuration issue

- Invalid report

16. TDD Defect Workflow

For a probable defect:

Defect Report
→ AI Triage
→ identify approved expected behavior
→ reproduce
→ generate or identify test
→ execute initial test

If initial test FAILS and confirms violation of approved expected behavior:

Confirmed Defect
→ add to TDD Remediation Queue
→ RED test captured
→ authorize implementation
→ agent implements minimal correction
→ run target test
→ GREEN
→ run related regression suite
→ verify against requirement/acceptance criteria
→ capture evidence
→ complete defect

Conceptually:

DEFECT
→ REPRODUCE
→ RED
→ ADD TO TDD QUEUE
→ IMPLEMENT
→ GREEN
→ REGRESSION
→ VERIFY
→ COMPLETE

Never permit an AI agent to mark a defect complete merely because code was changed.

Test and verification evidence are required.

17. Initial Test PASS Handling

Do NOT blindly classify every passing reproduction test as a Change Request.

When initial test passes:

PASS
→ evidence analysis

Possible outcomes:

- Incorrect/incomplete reproduction test
→ refine test

- Intermittent/environment/data/concurrency issue
→ investigation

- Existing implementation conforms to approved baseline but reporter expects different behavior
→ reclassify to Change Request

- No approved behavior exists
→ Requirement Gap / Requirement Room

Preserve original defect identity and history.

Example:

DEF-427
→ reclassified
→ CR-182

Do not delete DEF-427.

18. Repository and Git Workflow

Plan controlled repository interaction.

Agent jobs should normally operate on an isolated branch/worktree.

Example:

TASK-589
→ create agent execution
→ checkout authorized base
→ create controlled branch
→ execute
→ tests
→ commit
→ PR
→ CI
→ review
→ merge
→ deploy

The agent must not push directly to protected branches.

Integrate with existing or planned CI/CD governance rather than duplicating CI/CD inside the agent.

Capture traceability:

Requirement
→ Specification
→ Plan
→ Task
→ Agent Run
→ Commit
→ PR
→ Build
→ Test
→ Deployment
→ Verification

19. Sandbox Security

Preserve and extend existing sandbox assumptions.

AI execution is untrusted execution.

Required controls include:

- isolated environment per execution

- non-root execution

- read-only base filesystem where practical

- explicit writable workspace

- CPU limit

- memory limit

- wall-clock limit

- process limit where appropriate

- controlled network egress

- no database credentials

- no PMI Studio service credentials

- scoped AI credentials

- scoped repository credentials

- scoped MCP authorization

- cleanup after execution

- secret redaction

- auditable tool use where technically possible

Re-evaluate the existing "AI provider endpoint only" egress policy because future implementation agents may require controlled access to approved MCP servers, package registries, repository endpoints, Context7/documentation services, etc.

Do NOT simply open general internet access.

Design an explicit EgressPolicy abstraction / allow-list mechanism.

20. Worker and Orchestration Evolution

The current BullMQ worker/job architecture should remain the asynchronous execution foundation unless research demonstrates a material limitation.

Plan whether to evolve:

GenerationJob

into a more general:

ExecutionJob / AgentRun

while preserving backwards compatibility and clear domain semantics.

Required states should consider:

queued
provisioning
running
waiting_for_input
waiting_for_approval
validating
succeeded
failed
cancelled
timed_out

Do not add states without defining transition ownership and recovery semantics.

Jobs must remain:

- cancellable

- timeout-controlled

- restart-safe where feasible

- idempotent where required

- observable

- correlated end-to-end

21. Interactive vs Autonomous Execution

Design two execution modes.

Autonomous Agent Run

PMI Studio initiates controlled execution for:

- specification generation

- architecture generation

- planning

- task generation

- implementation

- testing

- defect analysis

- review

Interactive Engineering Workspace

Authorized developer connects to a project environment using an approved tool.

Potential tools:

Claude Code
Cursor
VS Code
terminal
future IDEs

Interactive work must still respect:

- repository permissions

- branch protection

- governance gates

- Change Request policy

- traceability

- CI/CD

- audit

Interactive IDE choice must not determine PMI Studio architecture.

22. Source-of-Truth Rules

Define explicit authority boundaries.

Proposed direction:

PostgreSQL / PMI Studio:
authoritative governance state.

Git:
authoritative implementation history and engineering artifact version history where applicable.

Spec-Kit files:
engine-compatible representations of approved/generated specification state.

AI conversation/context:
NOT authoritative.

Agent workspace:
NOT authoritative.

Generated output becomes authoritative only through the appropriate PMI Studio lifecycle transition or Git/repository governance process.

Identify synchronization and conflict-resolution rules.

23. Traceability Extension

Extend the current traceability model to support:

Business Goal
→ Requirement
→ Requirement Version
→ Decision
→ Specification
→ Specification Version
→ Architecture Decision
→ Plan
→ Epic
→ Feature
→ Task
→ Agent Run
→ Defect
→ Change Request
→ Test
→ Commit
→ Pull Request
→ Build
→ Deployment
→ Verification

Do not assume all relationships are strictly hierarchical.

Model traceability as typed relationships capable of traversal in both directions.

24. Observability

Preserve PC-3.

One correlation ID must follow:

API
→ workflow
→ queue
→ worker
→ AgentRun
→ sandbox
→ repository/CI interaction where supported

Continue to provide:

- structured logging

- metrics

- tracing

- immutable audit

Do not log:

- customer requirement bodies unnecessarily

- model output unnecessarily

- credentials

- secrets

- source code unnecessarily

Differentiate operational telemetry from governance audit evidence.

25. Reliability Requirements

Plan explicitly for:

- agent provider unavailable

- model timeout

- container provisioning failure

- malformed AI output

- tool execution failure

- MCP unavailable

- repository unavailable

- test failure

- partial implementation

- agent crash

- worker crash

- duplicate job delivery

- cancellation during execution

- approval timeout

- stale project baseline

- conflicting concurrent changes

A failed AI execution must not corrupt authoritative project state.

Where possible, use transactional state transitions and immutable execution evidence.

26. Architecture Research Required

Before finalizing the plan, research and document:

R-AI-001 — current supported server-side Claude Code/Agent SDK execution model.

R-AI-002 — Claude Code headless/container execution.

R-AI-003 — Claude MCP integration and authorization.

R-AI-004 — Claude hooks/subagent applicability to PMI governance.

R-AI-005 — Cursor remote/cloud/CLI/agent integration capabilities.

R-AI-006 — Spec-Kit behavior when used inside persistent vs disposable repositories.

R-AI-007 — best mechanism for preserving Spec-Kit project state between agent runs.

R-AI-008 — provider-neutral agent contract design.

R-AI-009 — sandbox network/credential isolation for coding agents requiring package/repository/MCP access.

R-AI-010 — persistent workspace vs ephemeral worktree/container trade-offs.

R-AI-011 — secure Git credential delegation to ephemeral agents.

R-AI-012 — agent cancellation and timeout semantics.

R-AI-013 — model/context/cost metadata availability across providers.

R-AI-014 — MCP least-privilege authorization model.

Do not make unsupported assumptions where research is required.

27. Required ADRs

Create or update ADRs covering at minimum:

ADR — AI Agent Gateway and provider independence

ADR — Spec-Kit as embedded engine rather than application dependency

ADR — Project Execution Environment abstraction

ADR — Persistent project state vs ephemeral agent execution

ADR — PMI Studio MCP architecture

ADR — Agent context authorization

ADR — Agent credential isolation

ADR — controlled network egress

ADR — source-of-truth boundaries between PostgreSQL, Git, Spec-Kit, and agent workspace

ADR — Requirement/Change/Defect governance authority

ADR — TDD defect execution policy

ADR — interactive developer workspace vs autonomous agent sandbox

Preserve existing ADRs unless explicitly superseded with documented reasoning.

28. Compatibility Constraint

This plan MUST NOT invalidate already implemented EPIC-001 functionality without explicit justification.

Prefer additive evolution.

In particular preserve:

- React presentation layer

- NestJS service architecture

- TypeScript/Node platform

- PostgreSQL

- Prisma

- BullMQ

- Redis/Valkey abstraction

- SpecificationEngine contract

- engine adapters

- fixture adapter

- worker composition root

- Docker isolation

- asynchronous generation

- workspace identity

- append-only audit/version history

- existing traceability

- architecture dependency tests

- OpenTelemetry design

Any proposed change to one of these requires:

- reason,

- affected existing requirement/decision,

- migration impact,

- compatibility impact,

- alternative considered.

29. Deliverables from /speckit-plan

Produce an implementation-grade technical plan containing:

- Updated architecture.

- Component boundaries.

- Agent Gateway contract.

- ProjectExecutionEnvironment contract.

- Spec-Kit native integration design.

- Claude reference adapter design.

- Cursor adapter strategy.

- MCP architecture.

- Context authorization model.

- Credential/security architecture.

- Persistent vs ephemeral workspace lifecycle.

- Requirement Room integration.

- Change Request Room integration.

- Defect Room/TDD integration.

- Git/PR/CI/CD workflow.

- Extended traceability model.

- execution/job state machine.

- data-model changes.

- API/service changes.

- worker changes.

- sandbox changes.

- observability changes.

- failure/recovery model.

- required migrations.

- required ADRs.

- architecture/dependency tests.

- integration/E2E/security tests.

- phased implementation sequence.

- backward-compatibility strategy.

- RAID additions.

- unresolved decisions requiring stakeholder approval.

Explicitly identify:

- what belongs in the current Epic,

- what requires a new Epic,

- what should be architectural preparation only,

- what should remain deferred.

Do NOT immediately expand all future capabilities into implementation scope merely because the architecture must accommodate them.

30. Core Architectural Principle

The resulting design must preserve this invariant:

PMI Studio owns governance.

Spec-Kit owns specification-driven engineering mechanics.

AI agents perform authorized reasoning and execution.

Git owns implementation history.

Execution environments are isolated and replaceable.

No AI provider, IDE, Spec-Kit implementation detail, or sandbox provider may become the architectural authority for PMI Studio.

The platform must remain functional and evolvable if Claude, Cursor, Spec-Kit, the AI model, or the underlying execution substrate is replaced.