# PMI-TASK-001
PMI Studio - Master Implementation Task Breakdown (Phase 1)

This document converts the approved foundation documents into an actionable implementation backlog. Each task can later be decomposed into Spec Kit specifications, user stories, and development tasks.

## Phase 1 - Product Foundation

| Task ID | Task | Priority | Depends On | Status |
| --- | --- | --- | --- | --- |
| T-001 | Establish documentation repository | High | Previous phase | Not Started |
| T-002 | Create document templates | High | Previous phase | Not Started |
| T-003 | Configure versioning and naming standards | High | Previous phase | Not Started |
| T-004 | Define requirement ID conventions | High | Previous phase | Not Started |
| T-005 | Create ADR repository | High | Previous phase | Not Started |
| T-006 | Set up Spec Kit workspace | High | Previous phase | Not Started |

## Phase 2 - Business Analysis

| Task ID | Task | Priority | Depends On | Status |
| --- | --- | --- | --- | --- |
| T-101 | Complete Business Requirement Specification | High | Previous phase | Not Started |
| T-102 | Identify stakeholders and personas | High | Previous phase | Not Started |
| T-103 | Define business capabilities | High | Previous phase | Not Started |
| T-104 | Document business rules | High | Previous phase | Not Started |
| T-105 | Define KPIs and success criteria | High | Previous phase | Not Started |
| T-106 | Approve business scope | High | Previous phase | Not Started |

## Phase 3 - Product Backlog

| Task ID | Task | Priority | Depends On | Status |
| --- | --- | --- | --- | --- |
| T-201 | Identify enterprise modules | High | Previous phase | Not Started |
| T-202 | Break modules into epics | High | Previous phase | Not Started |
| T-203 | Break epics into features | High | Previous phase | Not Started |
| T-204 | Create user stories | High | Previous phase | Not Started |
| T-205 | Prioritize backlog | High | Previous phase | Not Started |
| T-206 | Define MVP scope | High | Previous phase | Not Started |

## Phase 4 - Architecture

| Task ID | Task | Priority | Depends On | Status |
| --- | --- | --- | --- | --- |
| T-301 | Design enterprise architecture | High | Previous phase | Not Started |
| T-302 | Design specification engine interface | High | Previous phase | Not Started |
| T-303 | Create Spec Kit adapter | High | Previous phase | Not Started |
| T-304 | Design MCP integration | High | Previous phase | Not Started |
| T-305 | Design AI platform | High | Previous phase | Not Started |
| T-306 | Review architecture | High | Previous phase | Not Started |

## Phase 5 - Module Specifications

| Task ID | Task | Priority | Depends On | Status |
| --- | --- | --- | --- | --- |
| T-401 | Workspace module | High | Previous phase | Not Started |
| T-402 | Project module | High | Previous phase | Not Started |
| T-403 | Requirement module | High | Previous phase | Not Started |
| T-404 | Specification module | High | Previous phase | Not Started |
| T-405 | Workflow module | High | Previous phase | Not Started |
| T-406 | AI platform module | High | Previous phase | Not Started |
| T-407 | Knowledge module | High | Previous phase | Not Started |
| T-408 | Administration module | High | Previous phase | Not Started |

## Phase 6 - Engineering

| Task ID | Task | Priority | Depends On | Status |
| --- | --- | --- | --- | --- |
| T-501 | Database design | High | Previous phase | Not Started |
| T-502 | API specification | High | Previous phase | Not Started |
| T-503 | UI/UX specification | High | Previous phase | Not Started |
| T-504 | Security specification | High | Previous phase | Not Started |
| T-505 | QA specification | High | Previous phase | Not Started |
| T-506 | DevOps specification | High | Previous phase | Not Started |

## Definition of Done

Reviewed and approved

Traceability established

Spec Kit specification created

Acceptance criteria defined

Dependencies identified